## Slide 1: DevOps Roadmap and Milestones
Road Map
Key Milestones
# | Milestones | Week of closure
1 | Finalization of Goals and Assessment model | Week - 2
2 | Pilot app & value stream bottlenecks identified | Week - 6
3 | Completion of Continuous Integration (CI) and QA automation | Week - 8
4 | Completion of Continuous Deployment automation | Week – 11
5 | Business value generated | Week - 12
ROAD MAP |  | 30 day plan |  |  |  | 60 day plan |  |  |  | 90 day plan |  |  | 
Phases | Tasks | WK1 | WK2 | WK3 | WK4 | WK5 | WK6 | WK7 | WK8 | WK9 | WK10 | WK11 | WK12
Business IT Alignment | Identify Business goals |  |  |  |  |  |  |  |  |  |  |  | 
 | Establish a program governance |  |  |  |  |  |  |  |  |  |  |  | 
Planning and Initial Assessment | Identification of DevOps assessment model |  |  |  |  |  |  |  |  |  |  |  | 
 | Identify technology stack & tools |  |  |  |  |  |  |  |  |  |  |  | 
 | Identify and establish DevOps metrics |  |  |  |  |  |  |  |  |  |  |  | 
Pilot an Application | Identify and initiate pilot application |  |  |  |  |  |  |  |  |  |  |  | 
 | Form cross functional devOps team(Dev, QA, Operation) |  |  |  |  |  |  |  |  |  |  |  | 
 | Examine value stream for constraints and bottlenecks |  |  |  |  |  |  |  |  |  |  |  | 
 | Adoption of continuous integration process/tools |  |  |  |  |  |  |  |  |  |  |  | 
 | Automation in Quality Assurance process |  |  |  |  |  |  |  |  |  |  |  | 
 | Automation of deployment process |  |  |  |  |  |  |  |  |  |  |  | 
Iterative adoption | Measure progress through metrics |  |  |  |  |  |  |  |  |  |  |  | 
 | Measure against business goals |  |  |  |  |  |  |  |  |  |  |  |