## Slide 1: 15th Jan
OptumRx – Delivery Transformation - 2018

## Slide 2: Delivery Transformation - Scope
Usage of tools to improve productivity / efficiency & enable a quicker & better delivery – Dev / Ops
TOOLS / TECHNOLOGY
Align ourselves with engineering practices / role – prepare current talent pools to be able to align better to new process & tools
PEOPLE
Delivery Process – to be better aligned with changing business requirements & quick response to business needs
PROCESSES / METHODOLOGY
Delivery transformation is one of the key focus area for 2018
Need for closer alignment with agile delivery/engineering roles, as well as deeper technical talent to enable transformation

## Slide 3: Delivery Transformation – Approach & Plan
Talent Transformation | 2. Engineering Org Model
3. Goals / MBOs | 4. Tools & DevOps
90% work in
Waterfall model
Varying Release Cycle from 3-8 Months
15 Scrum Teams including 2 Independent Scrum team
60% workforce practicing Agile
Time to Value goal in line with OptumRx MBO’s
25 Independent OGS Scrum Teams
250
Staff on Agile roles
Role Mapping & US / OGS Team Structure
Individual Development Plans
Hiring of Agile Coaches.
OGS Delivery Transformation
Roadmap
50% team OSAM trained
Engineering Practices, CI/CD & ATDD seeded
80 QE, 5 SMs & 10 EMs
50% team practicing Agile
15 Independent Scrum Teams
DevOps implementation
500 Engineers (150 QEs), 20 SMs & 20 EMs
25 Independent Scrum Teams
DevOps maturity including ATDD
350
Staff on Agile roles
500
Staff on Agile roles
600
Staff on Agile roles
Q1
Q2
Q3
Q4
Target Roles (EM, SM, TL & Engineers)
Assessment & Role Map
Individual Development Plan
Team Structure & Distribution – EM & SM roles @ US / OGS
Demand & Projection (SM & EM)
Scrum vs. Kanban
%age Agile Transformation
Time to Value
No. of Independent Scrum Teams
CI & CD
ATDD
Aligned to OptumRx Agile Transformation
Notes: Total number -~ 600 (2/3rd Organization) would move to engineering role by end of CY2018
    Out of which 160 resources as part of Independent Scrum Team (Delivery Team + SM)
Release Cycle (per team) – 270++ days
~150 people practicing Agile. Another 450 people on Agile by CY2018
Roles
  3 SMs, 1 PO – Move to 20 SMs (transformation of 10-15 additional SMs) and X no of proxy PO.
  Digital, PAS and RxLink (+ IRIS????)

## Slide 4: Talent Transformation: Quarter - on - Quarter Plan
 | EOY 2017 | EoQ1 2018 | EoQ2 2018 | EoQ3 2018 | EoQ4 2018 | EOY 2018
Dev Engineers | 86 | 203 | 291 | 346 | 362 | 362
Quality Engineer | 29 | 76 | 115 | 139 | 147 | 147
Tech Lead | 7 | 15 | 23 | 29 | 30 | 30
Scrum Master | 3 | 6 | 11 | 16 | 18 | 18
Engineering Manager | 5 | 11 | 16 | 20 | 20 | 20
Product Owner | 1 | 2 | 2 | 2 | 2 | 2

## Slide 5: Delivery Transformation Approach
Aligned with broader OptumRx Agile transformation agenda (please see on next page)
  15 scrum teams are in progress
  Roughly 100 New Scrum Team across ~50 work groups
  Quarter on Quarter Plan
Finalize Engineering Roles along with onshore partners
Role Mapping & alignment to key roles like Engineers, Tech Lead, Engineering Manager, Scrum Master, SME, PO etc..
  Assessment of current SG 27, 28 & 29 against Delivery transformation needs
Org / Team structure working with onshore leaders
  No. of total scrum teams & distribution across US & India
  Demand vs. projection of roles
    Reskill vs. Hire
  Scrum vs. Kanban (SSMO)
Notes: Success Criterion: Outcome based - ‘Targeted available role is filled’ & overall Competency enrichment

## Slide 6: OptumRx Agile Transformation Roadmap
Charlie Goodall
Jim Park & Dan Zerafa
Hank Schmitz
Jack Haggerty
Sunil Kripalani
17
8
16
6
5
5
7
3
2
1
11
9
26
16
7
6
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
7
3
OCT
2
10
1
3
4
2
2
3
4
3
3
5
2
1
NOV
SEP
Agile Coaches
8
13
8
3
8
3
4
1
SCRUM Teams
Note: 1 coach per two teams. Experienced coach may coach 3 teams.

## Slide 7: Talent Transformation
Matt Mosher

## Slide 8: Talent Transformation Progress and Approach
Current State Assessment
      Assess current role, experience & competency level
      Mapping with Engineering Roles
      Identified individual development plan for all the Engineering Roles
      Identified target month for agile transformation aligned as per the roadmap
Future State Assessment
      Analysis of agile readiness index (Trained =1 : Intermediate =2 : Expert=3) based on the development plan and opportunities given
      Assess agile transformation status after execution of 1 PI
Execution
      Individual Development Plan to transition target Engineering role
      Two step approach to fill gaps w.r.t. technical, functional, process & soft skills
        Minimum basis training based intervention to be able to work in agile
        Detailed training plan to move in to full stack agile development role
Final Maturity Assessment
      Detailed training completion
      Experience of atleast 1 complete PI

## Slide 9: Delivery Transformation – Roadmap for Talent
 | Initialization (by 30th Dec) | One (1) Month (Planning) | 2- 3 Months (Execution L1) | 3-6 Months | 
Talent (People) | Plan & Approach Ready | 1. Finalize Engineering Roles & Demand/Outlook for CY2018 | Learning Maps Drawn for all Engineering Roles | Re-Alignment of resources to New Roles (If required) | 
 |  | 2. Role level Demand Vs Supply gap | 2. Execution of Competency Development Plan for 1st set of Talent pool | Next set of Talent pool identification (Q3 onwards on roadmap) | 
 |  | 3. Assessment of all Rx Colleagues & Mapping to Target Role – In Progress | 3. Initiate new Roles hiring (basis CY2018 Demand/Outlook ) on new Learning Maps – aligned to Delivery Transformation / Roadmap |  | 
 |  | 4. Individual Development Plan creation for each identified resource (Role – wise) (Guidelines being drawn) |  |  | 
 |  | 5. Firm up overall Initiative funding (Investment Resources, External/ Internal Trainings) |  |  | 
Outcome/ Deliverable | Approach & Plan | Individual Development plan (In MAP) Required Approvals | 1. 1st Talent pool set ready |  | 

## Slide 10: OptumRx Role Mapping (first cut)
Row Labels | 20 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | Grand Total
Dev | 6 | 39 | 192 | 213 | 64 | 26 | 4 | 1 | 545
QA | 7 | 23 | 116 | 84 | 19 | 10 |  |  | 259
SSMO | 2 | 5 | 50 | 55 | 8 | 4 |  |  | 124
Grand Total | 15 | 67 | 358 | 352 | 91 | 40 | 4 | 1 | 928
~85% population (SG 24 to SG 26) will map to engineer role
~70-80% of SG 27 should map to Tech Lead / Functional SME role
SG 28 to be mapped to Engineering manager / Scrum Master role

## Slide 11: Roadmap – Dan Zerafa (Sample)
Notes: Sample

## Slide 12: Transformation Plan – PBM Services - Dan Zerafa (Sample)
 |  |  | Planned Roles - No. of resources at OGS |  |  |  |  |  | 
PBM Services | No. of Work groups | No. of Scrum Teams | Engineers (Dev / QA) |  | Tech Lead | Scrum Master | Eng Mgr | SME | PO
Q4, 2017 | 2 | 3 | 7 | 4 | 1 |  |  |  | 
Q1, 2018 | 4 | 4 | 23 | 14 | 3 | 1 | 2 |  | 
Q2, 2018 | 6 | 11 | 39 | 21 | 4 | 3 | 2 |  | 
Q3, 2018 | 6 | 9 | 23 | 14 | 3 | 2 | 2 |  | 
Q4, 2018 | 3 | 3 | 8 | 4 | 1 | 1 |  |  | 
* Indicative at this time

## Slide 13: DevOps CI > CD
Matt Mosher

## Slide 14: DevOps - 30-60-90 Days Plan
30 Days
90 days
Identification of Technology Spread
Categorization of projects under Technology stack
Finalization of Assessment model
Adoption of Assessment model to projects
Identification of projects for POC
Identification of SPOC's for the selected projects
Project - 1
Review the assessment score
Identify drivers rated in 3 & 4 category
Perform the gap analysis
Identify Open Source DevOps tools for adoption and automation
Perform POC to implement tools
Check performance post implementation
Revisit assessment model for latest score
Derive ROI
60 Days

## Slide 15: DevOps Roadmap and Milestones
Road Map
Key Milestones
# | Milestones | Week of closure
1 | Finalization of Goals and Assessment model | Week - 2
2 | Pilot app & value stream bottlenecks identified | Week - 6
3 | Completion of Continuous Integration (CI) and QA automation | Week - 8
4 | Completion of Continuous Deployment automation | Week – 11
5 | Business value generated | Week - 12
ROAD MAP |  | 30 day plan |  |  |  | 60 day plan |  |  |  | 90 day plan |  |  | 
Phases | Tasks | WK1 | WK2 | WK3 | WK4 | WK5 | WK6 | WK7 | WK8 | WK9 | WK10 | WK11 | WK12
Business IT Alignment | Identify Business goals |  |  |  |  |  |  |  |  |  |  |  | 
 | Establish a program governance |  |  |  |  |  |  |  |  |  |  |  | 
Planning and Initial Assessment | Identification of DevOps assessment model |  |  |  |  |  |  |  |  |  |  |  | 
 | Identify technology stack & tools |  |  |  |  |  |  |  |  |  |  |  | 
 | Identify and establish DevOps metrics |  |  |  |  |  |  |  |  |  |  |  | 
Pilot an Application | Identify and initiate pilot application |  |  |  |  |  |  |  |  |  |  |  | 
 | Form cross functional devOps team(Dev, QA, Operation) |  |  |  |  |  |  |  |  |  |  |  | 
 | Examine value stream for constraints and bottlenecks |  |  |  |  |  |  |  |  |  |  |  | 
 | Adoption of continuous integration process/tools |  |  |  |  |  |  |  |  |  |  |  | 
 | Automation in Quality Assurance process |  |  |  |  |  |  |  |  |  |  |  | 
 | Automation of deployment process |  |  |  |  |  |  |  |  |  |  |  | 
Iterative adoption | Measure progress through metrics |  |  |  |  |  |  |  |  |  |  |  | 
 | Measure against business goals |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 16: Engineering Role(s) Map
Matt Mosher

## Slide 17: Proposed Role Mapping
# | Current Role | Target Role
1 | Dev/ QA/ Automation Tester | Engineer
2 | Team Lead/ Dev Lead/ QA Lead/ SA Lead | Tech Lead
3 | Business Analyst/ UAT | Product Owner
4 | Project Manager | SCRUM Master
5 | Delivery Lead / Dev Manager | Engineering Manager
6 | Release Manager | Release Train Engineer (RTE)
7 | Delivery Manager | Solution Train Engineer
8 | Portfolio Lead/ Delivery Director | Portfolio Lead/ Delivery Director
9 | System Architect | System Architect
10 | Enterprise Architect | Enterprise Architect
11 | PMO, Project Sponsor, Sr. Management | Program Portfolio Management
12 | Functional SME | Travellers / Functional SME
13 | UI/UX (Optional) | UI/UX (Optional)
14 | System Testing Team | System Team (Optional)
15 | CI / CD Team / Deployment Team | DevOps (Optional)
16 | Business Owners | Product Manager
17 | Business Sponsors | Business Sponsors

## Slide 18: What do I need – Engineer (Foundation)
Basic knowledge of DevOps Tools and CI-CD
Technology Stack | 
Knowledge of development language | 
Understand E2E Application functional flow | 
Trainings | 
Agile Essentials | OSAM
Testing process & Test Planning | CA Agile tool for end to end
“Expectations and Hands-on role play”
Work in agile team
Have the ability to build/ test a user story
Understand customer and business needs
Understanding of development language
Able to help in testing of product in controlled, real situations before going live
Domain
Basic Knowledge of PBM domain
Other Skills | 
Communication | Team work
Defect management Tracking | 

## Slide 19: What do I need – Engineer (Advance)
Understand and build solutions using Dev Tools and CI-CD
Technology Stack | 
Knowledge of development language( Services an UI) | 
Knowledge of Database | 
APIs | Version Control(SVN,CVS,GIT)
“Expectations and Hands-on role play”
Work in agile team
Expertise in development language
Understand application flows – In-depth knowledge of what is being developed
Have the ability to design/ build/ test a full vertical slice of a user story.
Understand customer and business needs
Should involve in end-to-end 1 PI.
Able to help in testing of product in controlled, real situations before going live
Able to build Solutions using relevant CI- CD tools
Domain | 
E2E Knowledge of Functional flow | 
PBM 202 | HDP
Other Skills | 
Written/Verbal Communication | Team work
Analytical and problem-solving skills | Defect management Tracking
Trainings | 
Quality Engineering Processes | Requirements Traceability & Test scenarios / Test suits
Acceptance Test Driven Development | CI/CD tools - Jenkins, XLDeploy, GitHub
CA Agile tool for end to end | Performance Testing tools – Load runner and Jmeter

## Slide 20: What do I need – Engineer (Full Stack Developer)
Expert in building and automate solutions using Dev Ops Tools and CI-CD
Technology Stack | 
Application technology Stack ( technology layers – Services and UI) | 
Knowledge of Testing Tools and Framework | 
Database and Development language | 
APIs | Version Control(SVN,CVS,GIT)
“Expectations and Hands-on role play”
Work in agile team
Understand application flows – In-depth knowledge of what is being developed
Have the ability to design/ build/ test a full vertical slice of a user story (including automated unit and functional/acceptance test).
Understand customer and business needs
Expertise in development language and should be able to provide technical inputs
Able to help in testing of product in controlled, real situations before going live
Should involve in end-to-end 1 PI and take end to end accountability for design/build and test
Able to build Solutions using relevant CI- CD tools
Participate in the test automation - Execute and Maintain existing automation
PBM Domain | 
E2E Knowledge of Functional flow and overall Architecture | 
PBM 202 | HDP
Other Skills | 
Written/Verbal Communication | Team work
Analytical and problem-solving skills | Defect Management Tracking
Trainings | 
Quality Engineering Processes | SSMO Process
Tools Knowledge | Test Automation Process (Selenium, etc.)
CA Agile tool for end to end | 

## Slide 21: Trainings for Engineer (Full Stack Developer)
Training | Specific Area
SSMO Processes - Day 1 | SSMO Orientation
SSMO Processes - Day 2 | Incident Management Process
SSMO Processes - Day 2 | Warroom process (what is war room, how to open war room, understanding of war room processes, roles and responsibilities)
SSMO Processes - Day 2 | War room notification process & High Priority Incident Notificatio Process
SSMO Processes - Day 3 | Problem Management Process
SSMO Processes - Day 3 | Change Management Processes
SSMO Processes - Day 4 | Tableau Metrics
SSMO Processes - Day 4 | Health Assessment Dashboard
SSMO Processes - Day 5 | Offshore restrictions
SSMO Processes - Day 5 | Peak season readiness
Quality Engineering - Day 1 | Overall testing process & Test Planning
Quality Engineering - Day 1 | Requirements Traceability & Test scenarios / Test suits
Quality Engineering - Day 2 | System & Regression testing processes
Quality Engineering - Day 2 | UAT testing processes
Quality Engineering - Day 3 | Performance Testing
Quality Engineering - Day 4 | Acceptance Test Driven Development
Quality Engineering - Day 5 | Test Automation Process (Selenium, etc.)
Tools - Day 1 | Basic UNIX commands
Tools - Day 2 | Service Now
Tools - Day 2 | TWS & Job Monitoring
Tools - Day 2 | Enterprise Service Catalogue
Tools - Day 3 | Understanding of Monitoring tools - Splunk, HPBSM, New Relic, Dynatrace, etc
Tools - Day 4 | Testing tools & frameworks
Tools - Day 4 | Performance testing tool - Laodrunner and Neoload
Tools - Day 5 | CA Agile tool for end to end
Tools - Day 5 | Understanding of CI/CD tools - Jenkins, XLDeploy, GitHub

## Slide 22: What do I need – Tech Lead
Technology Stack
Application technology Stack ( technology layers – Services and UI)
Knowledge of source/version Control(SVN,CVS,GIT)
Knowledge of Database
Knowledge of testing tools and framework
Trainings | 
OSAM | CA Agile tool for end to end
Performance Testing tools – Load runner and Jmeter | Architecture & Design Patterns
Acceptance Test Driven Development | 
“Role Expectations and Hands-on role play”
Work in agile team
Define best practices
knowledge of software development processes and procedures to understand his team needs
Understand customer and business needs
Expertise in development language
Identifying and owning architectural and other technically based risk, escalating to the Project Manager as appropriate
Tech Lead spends 80% of time on engineering activities and 20% on people management.
Contribute to design and code Reviews. Should review at least 10 stories and come up with feedback
Accountable for the delivery outcome.
Help team or individual to clarify their technical queries .
Domain
Dependent application knowledge and their integrations
E2E Knowledge of Functional Areas and over all architecture
Other Skills | 
Proactive Communication | Analytical and Problem solving
Team Work | 
Expert and build solutions using dev Ops tools and CI-CD

## Slide 23: QE – Foundation Level
Development Language | 
Java | VBScript
Test Automation Tool | 
Rational Functional Tester | HP UFT
Selenium | Cucumber
Perfecto / Appium | SOAP UI / API Test
Cyara | Ab-initio
ALM Tools | 
HP ALM | Rational CLM
CA Agile Central / Rally | 
QA Processes | 
OATS | Risk based Testing
OSAM – Mandatory | 
PBM Domain | 
PBM 101 | HDP
Formulary | Rxclaim
Clinical | 
“What do I need to be at QE Foundation level?”
Have knowledge on one of topics from each areas
“Role Expectations and Hands-on role play”
Engage early in development lifecycle
Understand Agile concepts
Understand application flows – In-depth knowledge of what is being tested
Participate in the test automation - Execute and Maintain existing automation
Develop simple automation scripts
Understand and identify test data needs

## Slide 24: QE – Practitioner Level
Development Language
Apply development language learnings
Continuous Automation Tool | 
Apply Test Tool Learnings | 
Maven | Test NG
Jenkins | Virtualization/ Dockers
Cucumber | LeanFT
Technology Stack | 
Application technology Stack ( technology layers) | 
APIs | Jobs
Processes | 
ATDD | BDD
Agile Metrics | 
QE - Practitioner
“What do I need to be at QE Practitioner level?”
On the job and class room learnings
Apply Foundational level learnings - complete 2 test automation development project (~100 test scripts)
Learn application technology stack
Learn continuous automation tools
“Role Expectations and Hands-on role play”
Work in agile team
Engage early in lifecycle. PI Planning, Story writing, Acceptance criteria definition
Understand complex application flows
Pair working – Dev and QE to develop In-sprint and continuous automation
Basic debugging – application log analysis, job runs etc.
PBM Domain | 
PBM 202 | E2E functional flows

## Slide 25: QE – Expert Level
Development Language
Apply development language learnings
Continuous Automation Tool
Apply Test Tool Learnings
Apply Continuous Automation tool Learning
Automation Frameworks
Technology Stack
Application technology Stack ( technology layers)
Processes | 
Test Strategy | Test Env Management
Test Data Management | E2E – Enterprise Test
QE - Expert
“What do I need to be at QE Expert level?”
Strong knowledge on One or more test automation tools
Strong knowledge on application architecture
Learn Developing and maintaining frameworks
“Role Expectations and Hands-on role play”
Test Pyramid / Strategy definition
Tool selections and Automation framework development & Setups
Continuous automation implementations
Integrating test automation with CI pipeline
Define best practices
Mentoring and coaching foundational and practitioner QEs
PBM Domain | 

## Slide 26: What do I need - Scrum Master
Agile Framework | 
Scrum | Kanban
XP | Lean
Trainings | 
OSAM | CA Agile tool for end to end
Impactful Communication | Scrum Master
Acceptance Test Driven Development | 
Domain | 
E2E Knowledge of Functional Areas | 
PBM 101 | HDP
Formulary | Rxclaim
“Role Expectations and Hands-on role play”
Understand Agile concepts
Engage early in lifecycle. PI Planning, Story writing, Acceptance criteria definition
Basic knowledge of software development processes and procedures to understand his team needs.
Help team or individual to clarify goals and actions to achieve them.
Able to remove the impediments for the scrum team
Arranged daily stand-up meetings, facilitate meetings, schedule meetings, demo and decision-making processes in order to ensure quick inspection and proper use of adaptation process.
Helps product owner to make the product backlogs in good shape and make them ready for the next sprint.
Other Skills | 
Proactive Communication | Presentation Skill
Risk and Issue management | Team work
Analytical and problem-solving | Defect management Tracking
Agile Metrics(Burndown , EVC etc. | 
Certifications( Good to Have) | 
PSM/CSM | 
Expert in Agile concepts and their execution

## Slide 27: What do I need – Product Owner
Agile Framework | 
Scrum | Kanban
XP | Lean
Trainings | 
OSAM | CA Agile tool for end to end
Impactful Communication | 
Domain
Application knowledge and overall Architecture
E2E knowledge of Business scope and Product lifecycle
“Role Expectations and Hands-on role play”
Understand Agile concepts
Engage early in lifecycle. PI Planning, Story writing, Acceptance criteria definition
Basic knowledge of software development processes and procedures to understand his team needs.
Understand the business, the customer, and the technical capabilities
Define the business vision for the project
Communicate and promote the business vision to all interested parties
Monitor progress of the project in line with the business vision
Other/Business Skills | 
Communication/Presentation skills | Prioritization Skills
Risk and Issue management | 
Certification ( Good to Have) | 
CSM | CSPO
Agile Techniques and Processes | 
Continuous Integration | ATDD/TDD
Good grasp of the key technical pieces | SDLC

## Slide 28: What do I need – Engineering Manager
Technology stack
Understand technical landscape stack and current technologies available
Processes | 
OSAM | SDLC
ATDD | TDD/BDD
Application over all architecture | Integration approach followed for up-stream and down-stream applications
“Role Expectations and Hands-on role play”
Knowledge of software development processes and procedures to understand his team needs
Manage multiple scrum teams.
Communicating with senior management and the project governance authorities
Monitoring progress against the baselined project plans
Get engaged in feature walkthrough, grooming, capacity planning, story sizing, scoping, sprint demo, rally reporting (burndown charts,) etc.
Participate in PLM activities
Should come up with migration approach and suggestions“
Should own end-to-end delivery for 1 PI.
Communicate Sprint Planning, Release Planning, Risks effectively to stake holders
Facilitates and guides the work of all of the Sprint commitment and Features delivery. Provides technical and domain specific support to team. Helps team in spotting challenges early and re-plan OR re-prioritization.
Nice To Have :
Participate in design, architecture review and come-up with at least one suggestion in following areas
Performance optimization feedback
Down stream and up-stream integrations optimization
Minimizing production outages
Domain
Dependent application knowledge and their integrations
E2E Knowledge of Functional Areas
Other Skills
Written/Verbal Communication Presentation skills
Decision Making and Leadership skills
Knowledge of Project Management , Documentation and Process Improvement
Trainings | 
OSAM | Java/J2ee
LOB and Cross LOB Overview | Architecture & Design Patterns
Impactful Communication | Managing Development

## Slide 29: Progress Updates
Matt Mosher

## Slide 30: Delivery Transformation – Status Update
Pillars | Status Update | Challenges &Support Required
Talent Transformation | Role Mapping & US / OGS Team Structure X% role mapping complete. Discussions with Partners – in progress Agile Readiness : OSAM & SM training Coordination with Agile coaches – in progress. OSAM Target for Q1 – 150 . 55+ staff trained. 1 more batch in Jan’18 planed. Status – Green Scrum Maters nominations received. Training (1 day) to be planned Individual Development Plans Dependency on Role mapping. Target completion date – 31st Jan’18. Hiring of Agile Coaches – in progress. | Support required from FMS and SPOCs. Activity in Red – On critical path IDP for new roles: Status Yellow – Dependency in point #1 above Agile Coaches – At risk. Hiring from Market may impact Agile transformation roadmap
QA-QE | 35% QE penetration against 80% QE foundation targeted by Q1’ 18 Trainings complete till now - CoreJava, VBScript, PBM. (~65+ staff trained) Trainings in-progress - Selenium and RFT | 
Tools & DevOps | DevOps Transformation Road map for DevOps transformation as 30-60-90 days plan in place. Identified Pega and iSeries tracks as probable selects for POC. Current DevOps assessment in progress for the above tracks. | None for now
Notes: Success Criterion: Outcome based - ‘Targeted available role is filled’ & overall Competency enrichment

## Slide 31: Executive Summary
Delivery Transformation
Alignment with Agile Roadmap – In progress
Next Steps:
Quarter on Quarter plan (per latest road map) for Agile roles for all Portfolios
Ensure OSAM training for all portfolios
Role Mapping for remaining 10% roles
Individual Development Plan to be defined
Plan for SSMO folks
Talent:
  Amit/ Sriram.
Agile:
  Bhawna/ Manoj.
DevOps:
  Sirisha
Status:
84% staff (~800 out of 959) will be mapped to Engineer role (Grade 26 or below)
~ 5-6% staff expected to aligned to Tech Lead /SME roles (Grade 27)
Role Definition for 5 Key roles drafted
Next Step
Mapping for other 10% staff by respective FMs (like new target roles SM,PO, Engineering Manager) )
Status:
28% OGS Rx resources OSAM trained (680+ are yet to be trained)
Jan & Feb’18 OSAM training plan is being firmed up basis revised roadmap
Next Step
Firm up OSAM Training plan for Q1/Q2
Nominate team members for sessions basis the Agile Roadmap
Status:
Application Assessment model is being finalized
Next Step
Identify key applications in scope for different technology landscape
Application assessment to begin

## Slide 32: OptumRx Agile Transformation - Master Scorecard
Charlie Goodall
Hank Schmitz
Jim Park & Dan Zerafa
Jack Haggerty
Sunil Kripalani
13%
53%
22%
OSAM Training
Roadmap *
On Track?
Teams
Doing Agile
“Agile” Awareness Survey





100%
50%
FEB’18 - NOV’18
1 out of 22
MAR’18 - FEB’19
JAN’17 - DEC’18
MAR’17 - FEB’19
FEB’18 - JAN’19
2 out of 16
3 out of 30
2 out of 23
7 out of 25
15 out of 116
OptumRx - Agile Leadership training: 90% Completed
*Roadmap is subject to agile coaches being on board

## Slide 33: OGS OSAM Training
28% of overall organization is OSAM trained
Remaining is being planned in line with latest roadmap by leaders

## Slide 34: OGS QA to QE Transformation
Annotation
Current state is based on trainings imparted till mid of Dec’ 17 .
Reconciliation QE penetration in-progress on trainings imparted
Align QE transformation with Agile transformation roadmap
Continue trainings meet goals
Utilization of QE resources so far:
In-sprint/System test automation, and regression automation
Establishing practices of ATDD/Cucumber frameworks
ATDD implementation in Member portals and BriovaRx applications
Agile ATDD
  Penetration Acceptance Tests

## Slide 35: Application level QE penetration
Application: | % QE
Navigator | 39%
Webservices | 47%
IVR | 5%
PAS | 8%
IRIS | 15%
Member Portals | 48%
Mobile | 17%
BriovaRx | 40%
DW/BI | 5%
RxClaim (Base/BK1/BK2/Medicaid Encounter) | 25%
RxBuilder | 38%
PAMSMagenta | 33%
Scriptconnect/Rxlink | 5%
RxMax | 5%
CPP - Clinical | 67%

## Slide 36: Appendix
Matt Mosher